## Slide 1
AI-Driven Development
with BMAD Method
Breakthrough Method of Agile AI-Driven Development
Developer Onboarding & Training Guide
Chief Architect - Software CTO | 2026

## Slide 2
Agenda
1
The AI Revolution & Context
3
2
What is BMAD-METHOD?
7
3
MIL-STD-498 & BMAD Compliance
10
4
Full Planning Path (New Projects)
19
5
Working with Existing Projects
48
6
MA-Agents — Organizational Layer
54
7
Custom BMAD Agents
61
8
Best Practices
65
9
Getting Started
77
10
Team Collaboration with Git
84
Click any section to jump directly →
2 / 93

## Slide 3
Why AI-Driven Development?
The Problem
1. Unstructured AI prompting leads to inconsistent results
2. Context is lost between sessions — AI starts from scratch
3. No traceability from requirements to code
4. Each developer uses AI differently — no standard process
5. AI-generated code lacks architectural oversight
The BMAD Solution
Specialized agents with defined roles and responsibilities
Artifacts preserve context across the entire lifecycle
Full traceability: requirements → design → stories → code
Standardized workflows every developer follows
Architecture-first: design decisions before code
BMAD brings military-grade discipline to AI-assisted development
3 / 93

## Slide 4
What is an AI Coding Agent?
Understanding the basics before we dive into workflows
You
(Developer)
▶
Prompt
(Your request)
▶
LLM
(AI Model)
▶
Response
(Generated)
▶
Code
(In your IDE)
Context Window
The “memory” of the AI model. It reads everything you send — your prompt, files, instructions — all at once. Limited to a fixed number of tokens. When it's full, the AI forgets the oldest parts.
Tokens
Units of text the AI processes. Roughly 1 token ≈ ¾ of a word. A 200K token window ≈ 150K words. Every input and output consumes tokens from this budget.
AI Coding Agent
An AI model connected to your IDE with the ability to read/write files, run commands, and browse your project. It doesn’t just chat — it takes actions in your codebase.
4 / 93

## Slide 5
Key Concepts — The Building Blocks
Agent
A specialized AI role with defined expertise, constraints, and outputs. Like hiring a team member for a specific job. Need a new role? Create a new agent.
Persona
The identity and behavior rules of an agent. Defines how the AI “thinks”: what it prioritizes, what it avoids, and how it communicates.
Skill
A reusable instruction set that teaches an existing agent HOW to do something new. Need a new capability? Add a skill via ma-agents. Example: “review code for OWASP”.
Workflow
A step-by-step process that guides agents through a task. Defines the order of operations, inputs, outputs, and handoffs between agents.
Context
Everything the AI knows during a conversation: your prompt, project files, agent instructions, skills, and artifacts. Lives inside the context window.
Artifact
A structured document produced by an agent: a PRD, architecture doc, story file, or review report. Artifacts carry context between sessions.
New role needed? Create an agent. New capability for an existing role? Add a skill. Both are markdown files.
5 / 93

## Slide 6
How It All Connects
What happens when you type a command in your AI coding tool
You Type a Command
/dev-story
Your tool loads:
✔ Developer Agent (persona)
✔ Coding skills (from ma-agents)
✔ Story file (artifact)
✔ Architecture doc (context)
✔ Your codebase (project files)
All packed into the
context window
▶
Context Window (LLM)
Persona
"You are a Senior Developer..."
Skills
code-review, js-ts-security...
Artifacts
Story file, architecture doc
Project Files
Source code, tests, config
Your Prompt
"Implement story US-003"
▶
AI Produces Output
✔ Code files
Written to your project
✔ Unit tests
Matching acceptance criteria
✔ Documentation
Per coding standards
✔ Review report
Quality + security checks
The more relevant context in the window, the better the output. BMAD maximizes this.
6 / 93

## Slide 7
What is BMAD-METHOD?
Breakthrough Method of Agile AI-Driven Development
The BMad Method is an AI-driven development framework that helps you build software through a complete process from ideation and planning, through agentic implementation.
It provides specialized AI agents, guided workflows, and intelligent planning that adapts to your project’s complexity — from fixing a bug to building an enterprise platform.
Unlike traditional AI tools that do the thinking for you and produce average results, BMAD agents act as expert collaborators who guide you through a structured process to bring out your best thinking in partnership with the AI.
Open Source
MIT Licensed
100% Free
AI IDEs
Claude Code, Cursor,
Cline, Antigravity, +more
Adaptive
Bug fix to enterprise
automatically scales
V6 Stable
Production ready
Active community
docs.bmad-method.org | github.com/bmad-code-org/BMAD-METHOD
7 / 93

## Slide 8
BMAD Core Pillars
The four foundational concepts that make BMAD work
Specialized Agents
12+ AI personas — Analyst, PM, Architect, Developer, Scrum Master, QA — each with defined expertise and responsibilities
Structured Workflows
Guided step-by-step processes from initial analysis to deployment, with clear handoff points between agents
Agent-as-Code
Agents defined as version-controlled markdown files — portable, shareable, and customizable for your organization
Context Engineering
Rich artifacts flow between phases so no context is lost. Each agent builds on the work of its predecessors
Open Source | 35K+ GitHub Stars | MIT Licensed | Works with Claude Code, Cursor, Cline
8 / 93

## Slide 9
How BMAD Fits Our Organization
1
BMAD Core
Agents, Workflows, Artifacts
The open-source framework provides the engine: specialized agents, guided workflows, and documentation-first development.
2
MA-Agents
Our Standards & Directives
Custom skills, policies, and tools that enforce our development standards: branching strategy, security, code review gates, testing requirements.
3
Developer Tooling
Claude Code + Cline
The AI IDEs where developers interact with BMAD agents. Agents load into these tools and guide the developer through each workflow step.
▼
▼
9 / 93

## Slide 10
MIL-STD-498 — Quick Recap
Software Development and Documentation Standard
Development Activities
1
System Requirements Analysis
2
System Design
3
Software Requirements Analysis
4
Software Design
5
Implementation & Unit Testing
6
CSCI Integration & Testing
7
System Integration & Testing
8
Software Transition & Release
Key Documentation — DIDs (Data Item Descriptions)
SSS
System/Subsystem Spec
SSDD
System/Subsystem Design Desc
IRS
Interface Requirements Spec
SRS
Software Requirements Spec
SDD
Software Design Description
STP
Software Test Plan
STD
Software Test Description
SVD
Software Version Description
Core principle: Documentation-driven development with defined phases, artifacts, and traceability
10 / 93

## Slide 11
MIL-STD-498 → BMAD Mapping
498 Document | Full Name | Generated From (BMAD) | BMAD Agent
SSS | System/Sub-System Spec | Project Brief | Analyst
SSDD | System Design Description | PRD + Architecture | Architect
SRS | Software Requirements Spec | Epics + Architecture + UX Design | PM Agent
SDD | Software Design Description | Architecture + Epics + Stories + UX | Architect
SDP | Software Development Plan | PRD | PM / Project Lead
IRS | Interface Requirements Spec | Architecture (interfaces section) | Architect
IDD | Interface Design Description | Architecture | Architect
STP | Software Test Plan | PRD + Epics | QA / TEA Agent
STD | Software Test Description | Stories (Acceptance Criteria) | QA / TEA Agent
STR | Software Test Report | Test execution results | QA / TEA Agent
SVD | Software Version Description | Sprint Status + Release | SM / Project Lead
498 defines WHAT to produce. BMAD automates HOW to produce it — with AI agents.
11 / 93

## Slide 12
Why This Mapping Matters
Same Rigor
MIL-STD-498 was built for critical systems.
BMAD preserves its documentation discipline and traceability — every requirement maps to design, stories, and code.
AI Accelerated
What used to take weeks of manual documentation is now produced by specialized AI agents in hours.
The artifacts are consistent and always up to date.
Context Preserved
498's biggest challenge was context loss between phases.
BMAD solves this — each agent inherits the full artifact chain from all previous agents.
For Defence Software: the traceability and documentation rigor you need, at the speed AI enables
12 / 93

## Slide 13
Specialized AI Agents — Your Virtual Team
Analyst
Brainstorming, research, project brief creation. First point of contact for new ideas.
Product Manager
Creates PRD with personas, user stories, success metrics, and risk assessment.
Architect
System design, tech stack decisions, API contracts, data models, and NFR planning.
Scrum Master
Breaks PRD + Architecture into epics and stories. Manages sprint planning.
Developer
Implements stories following the architecture. Writes code + unit tests per story spec.
QA Agent
Code review, test validation, quality gates. Checks adherence to PRD and architecture.
Each agent is a markdown file with defined expertise, commands, and constraints
13 / 93

## Slide 14
Agent-as-Code Paradigm
Agents as version-controlled, portable code artifacts
architect.agent.md
# Architect Agent
role: Software Architect
expertise:
- System design & patterns
- API contracts & data models
- Tech stack decisions
commands:
/create-architecture
/review-design
constraints:
- Follow org security policies
- Use approved tech stack only
Version Controlled
Agents live in Git alongside your code. Track changes, review updates, branch customizations.
Portable
Same agent definition works in Claude Code, Cline, Cursor, or any compatible IDE.
Customizable
Add org-specific skills, constraints, and policies to any agent without forking the framework.
Shareable
Share agents across teams. One definition ensures consistent behavior everywhere.
14 / 93

## Slide 15
Documentation-First Development
Artifacts are the single source of truth — just like DIDs (Data Item Descriptions) in MIL-STD-498
Project
Brief
Analyst
▶
PRD
PM Agent
▶
Architecture
Doc
Architect
▶
Stories &
Epics
Scrum Master
▶
Code +
Tests
Dev + QA
Zero Context Loss
Each agent inherits all artifacts from previous phases. No need to re-explain your project.
Full Traceability
Every line of code traces back through stories, architecture, PRD, all the way to the original requirement.
Audit-Ready
All artifacts are versioned and stored. Ready for reviews, audits, and compliance checks at any time.
15 / 93

## Slide 16
Context Engineering
How BMAD eliminates the #1 problem in AI-assisted development
Without BMAD
Every new session starts from zero. Developers re-explain the project, repeat architecture decisions, and lose design intent. The AI hallucinates details it should already know.
With BMAD
Agents receive the full artifact chain as context. The Dev agent knows the PRD, architecture, and story details before writing a single line of code.
Context Waterfall — Each Agent Inherits Everything Above
Analyst
→ Project Brief
User input
PM Agent
→ PRD + User Stories
Brief
Architect
→ Architecture Doc
API Contracts, Data Models
Brief + PRD
Scrum Master
→ Epics + Stories
Sprint Plan
Brief + PRD + Arch
Developer
→ Code + Tests
ALL of the above
Input Context
The Dev agent’s context window contains the full artifact chain: Brief → PRD → Architecture → Stories → Code
16 / 93

## Slide 17
Our Tools — Claude Code & Cline
Claude Code
Anthropic CLI Tool
Command-line interface for agentic coding. Runs directly in the terminal. Best for developers who prefer CLI workflows. Native support for BMAD agent loading and slash commands.
Cline
VS Code Extension
AI coding assistant integrated into VS Code. Visual interface with chat panel. Supports loading BMAD agents via system prompts. Great for developers who prefer IDE-first workflows.
Both tools load the same BMAD agent definitions. Your workflow is consistent regardless of which tool you choose.
17 / 93

## Slide 18
Enterprise Security & Privacy
Your code never leaves your network unless you choose it to
Air-Gapped
(Full Isolation)
• Local LLM (Ollama, vLLM)
• No internet access
• All tools run on-prem
• Code never leaves the network
• Cline + local model endpoint
Hybrid
(Controlled Access)
• Cloud LLM with API gateway
• Proxy controls what goes out
• Code stays local, prompts go to API
• Audit log on every API call
• Enterprise API keys + rotation
Cloud
(Full SaaS)
• Anthropic / OpenAI API direct
• Standard enterprise agreements
• SOC2 / ISO27001 compliance
• Data retention policies apply
• Fastest setup, least control
ma-agents Security Enforcement
✔ Custom skills can enforce SAST/DAST scans before any commit
✔ Code review skill checks for secrets, credentials, and sensitive data leaks
✔ All BMAD artifacts are stored in Git — full audit trail, no data in cloud services
BMAD works the same in all three models — swap the LLM endpoint, keep the methodology
18 / 93

## Slide 19
SECTION
Full Planning Path
New products, platforms, and complex features
19 / 93

## Slide 20
Full Planning Path — Overview
Phase 1
Analysis & Planning
Analyst + PM
/product-brief → /create-prd
Phase 2
Architecture & Design
Architect
/create-architecture
Phase 3
Story Breakdown
Scrum Master
/create-epics-and-stories → /sprint-planning
Phase 4
Development Loop
Dev + QA
/create-story → /dev-story → /code-review (repeat)
Every step tells you what's next. Optional phases (brainstorming, research, UX) are available when needed.
20 / 93

## Slide 21
Phase 1: Analysis & Planning
From idea to structured requirements
/product-brief
Analyst Agent
Define the problem and target users
Establish MVP scope and success criteria
Identify risks and assumptions
Research technical feasibility
/create-prd
PM Agent
Detailed user personas and journeys
Functional and non-functional requirements
Success metrics and KPIs
Risk assessment and mitigation plan
▶
21 / 93

## Slide 22
Phase 2: Architecture & Design
/create-architecture — Architect Agent
Tech Stack
Approved technologies, frameworks, and tools for the project
System Design
High-level architecture, service boundaries, deployment model
API Contracts
Interface definitions, data formats, protocol decisions
Data Models
Database schemas, storage strategy, data flow patterns
NFR Planning
Performance, security, scalability, availability requirements
Infrastructure
Kubernetes setup, networking, CI/CD pipeline decisions
UX Design
Optional: /create-ux-design for UI projects — UX-Designer agent creates wireframes & user flows
The Architecture Doc becomes the contract between planning and implementation
22 / 93

## Slide 23
Phase 3a: Epic & Story Breakdown
From architecture to actionable work items
/create-epics-and-stories
PM Agent + Architecture
PRD + Architecture → Epic breakdown
Each epic → Prioritized user stories
Stories include acceptance criteria
Dependencies mapped between stories
⚠ Why Sharding is Critical
• AI agents have limited context windows
• One huge file = agent loses track
• Separate files per epic and per story
• Agent loads only what it needs
• Enables parallel work by multiple devs
• Each story file is self-contained
Sharded File Structure:
_bmad-output/
├─ epics/
│ ├─ epic-001-user-management.md ← One file per epic
│ └─ epic-002-api-layer.md
└─ stories/
├─ story-001-auth-api.md ← One file per story
├─ story-002-db-schema.md
└─ story-003-user-profile.md
23 / 93

## Slide 24
Phase 3b: Sprint Planning
/sprint-planning — Scrum Master Agent
What Sprint Planning Does
✔ Creates sprint-status.yaml tracking file
✔ Story selection based on priority & dependencies
✔ Effort estimation per story
✔ Sprint scope and goals defined
✔ Assigns stories to developers
✔ Tracks progress across the sprint
sprint-status.yaml
sprint: 1
goal: "Core authentication system"
stories:
- id: story-001
title: Auth API
status: in-progress
assignee: dev-a
- id: story-002
title: DB Schema
status: ready
assignee: dev-b
✔ Recommended: Run /check-implementation-readiness (Architect Agent) before starting development
Validates that architecture, stories, and tech stack are aligned and ready for implementation
24 / 93

## Slide 25
Definition of Ready (DOR)
A story must meet these conditions before it enters a sprint
What is DOR?
Conditions a story must fulfill before it can be added to a Sprint Backlog and development can begin.
Purpose: prevent starting work on stories with missing information, unclear scope, or unresolved dependencies.
Why It Matters
Without DOR, developers start coding with incomplete information. This leads to mid-sprint scope changes, blocked work, rework, and missed deadlines.
DOR is a gate — nothing enters the sprint without passing it.
DOR Checklist — Story is Ready When:
✔ Clear description of what to implement
✔ Acceptance Criteria defined and testable
✔ Design / wireframes available (if UI)
✔ Dependencies identified and resolved
✔ Architecture decisions documented
✔ Story is small enough for one sprint
✔ Technical approach agreed upon
✔ Test scenarios defined or derivable from AC
✔ Assigned to a release version
✔ No blockers or open questions remain
A story that doesn’t meet DOR goes back to Backlog Grooming — it does not enter the sprint
25 / 93

## Slide 26
Definition of Done (DOD)
DOD defines the conditions that must be met for a story or epic to be considered complete. It’s a shared agreement across the team — not per-story, but organization-wide. Without DOD, “done” means different things to different people.
Story DOD
✔ All Acceptance Criteria met and verified
✔ Code implemented and unit tests passing
✔ Code review / Pull Request approved
✔ Static analysis & security scan passed
✔ Manual / automated testing completed (STD)
✔ Deployed to test environment
✔ No open critical or major bugs
✔ Documentation updated if needed
Epic DOD
✔ All child stories completed (meet Story DOD)
✔ Integration testing between stories passed
✔ System-level testing completed
✔ All linked requirements marked Covered
✔ Performance & security criteria met
✔ Knowledge Base / Confluence updated
✔ Product demo conducted
✔ Product Owner sign-off received
DOD is defined once at the organizational/product level and applies to every story and epic uniformly
26 / 93

## Slide 27
INVEST — Writing Quality Stories
Every Epic and Story should pass the INVEST test before entering development
I
Independent
The story flows through its lifecycle without depending on another story being done first. Can be developed, tested, and deployed on its own.
N
Negotiable
Open for discussion between the developer and product owner. The “what” is clear, but the “how” can be refined during implementation.
V
Valuable
Delivers clear value to the end user or the system. If you can’t explain why this story matters, it shouldn’t exist.
E
Estimable
The team can estimate the effort because the scope is clear enough. If you can’t estimate it, you don’t understand it yet.
S
Small
Fits within a single sprint. If it’s too large, break it down further. Large stories are harder to estimate, test, and review.
T
Testable
Has clear Acceptance Criteria that can be verified. If you can’t test it, you can’t prove it works.
INVEST is your quality gate for story writing — if a story fails any criterion, refine it before moving forward
27 / 93

## Slide 28
How BMAD Enforces Quality Gates
BMAD doesn’t just recommend DOR/DOD/INVEST — it enforces them through workflow checklists and templates
DOR → Built into Planning
/create-epics-and-stories
• PM agent reads PRD + Architecture
• Extracts requirements into epics
• Each story gets Acceptance Criteria
• Dependencies explicitly mapped
• Architecture decisions linked
• Stories validated against DOR checklist
INVEST → Story Creation
/create-story
• SM agent loads epic + arch context
• Generates story from template
• Template enforces: AC, tasks, refs
• Stories are scoped to one sprint
• Each story is self-contained
• Checklist validates completeness
DOD → Dev Loop Pipeline
/dev-story → /code-review
• Dev agent implements + unit tests
• Code review checks quality gates
• Validate-story runs full AC check
• Status: ready-for-dev → done
• Sprint-status.yaml auto-updated
• Story only closes when all pass
Traditional Agile relies on team discipline for quality gates. BMAD automates them into the workflow.
28 / 93

## Slide 29
The Developer Mind Shift
From writing every line of code — to leading a team of AI agents that do
Before: Developer as Coder
• Writes every line of code personally
• Solves problems alone or with pair programming
• Reviews own work or waits for peer review
• Context limited to what’s in their head
• Speed bottlenecked by typing and thinking
• One developer = one stream of work
▶
After: Developer as Team Leader
• Directs AI agents to implement stories
• Reviews, validates, and corrects AI output
• Manages multiple parallel work streams
• Full project context loaded into every agent
• Speed multiplied by agent concurrency
• One developer = team lead of AI agents
What This Means in Practice
The developer’s core skills — understanding architecture, debugging, code quality, system thinking — become more valuable, not less. You still need to know what good code looks like. The difference is that instead of writing it all yourself, you’re directing AI agents and ensuring the output meets your standards. Think of it like a tech lead who codes less but ensures the team ships quality.
29 / 93

## Slide 30
Roles in the AI Era
Role
Change
What Changes
Impact
Developer / Team Lead
TRANSFORMS
Leads AI agents, reviews AI output, manages parallel streams, ensures quality
Highest impact — completely new way of working
Product Manager
ACCELERATES
Same responsibilities, but AI agents produce PRD drafts faster. PM validates and refines
Faster output, same decision authority
System Engineer
SAME
Still owns system-level requirements. BMAD traces requirements to implementation automatically
Better traceability, same expertise needed
Project Manager
ACCELERATES
Same role. Sprints are shorter, velocity is higher, sprint-status.yaml gives real-time visibility
More frequent delivery cycles
Architect
ACCELERATES
Architect agent drafts architecture doc. Architect validates, refines, makes final decisions
AI proposes, human decides
QA / Test Engineer
ACCELERATES
AI generates test plans from AC. QA validates coverage, designs edge cases, runs system tests
Shift from writing to validating
The organizational structure stays the same. The speed and capacity of each role increases dramatically.
30 / 93

## Slide 31
AI-Enhanced Sprints — What Changes
Same Agile framework. Different capacity.
Shorter Sprints, More Stories
When AI agents handle implementation, what took 2 weeks can be done in 1. Sprint duration can shrink, or the same sprint holds significantly more stories. Velocity metrics will need recalibration.
Sprint Planning Involves Everyone
Product Manager, developers, architect, QA — all participate in planning. With AI agents doing the heavy lifting, the planning meeting focuses more on what to build and why, not who has bandwidth.
Easier to Enforce DOR & DOD
BMAD workflows include built-in checklists and validation steps. The AI agent won’t start a story that doesn’t meet DOR. Code review agents verify DOD criteria automatically. Human discipline replaced by workflow enforcement.
Parallel Development is the Norm
Multiple AI agents work on different stories simultaneously using Git worktrees. A single developer can have 2–3 stories in progress at once, each on its own branch, each managed by its own agent session.
Expect 2–5x more stories per sprint — plan accordingly and adjust velocity baselines after the first 2–3 sprints
31 / 93

## Slide 32
Sprint Ceremonies — What Stays the Same
The Agile structure you know is preserved. AI changes the speed, not the process.
Sprint Planning
PM, Developers, Architect, QA
Select stories from prioritized backlog, verify DOR, commit to sprint scope
JIRA / sprint-status.yaml
Daily Standup
Scrum Master, Dev Team
Progress update, blockers, coordination. AI agent status included in updates
Scrum Board
Sprint Demo
PM, Stakeholders, Dev Team
Demonstrate completed stories. Same criteria: working software, not slides
Live environment
Sprint Retro
Scrum Master, Full Team
What worked, what didn’t, what to improve. Include AI workflow lessons learned
Retro board
Product Release
PM, Project Lead, DevOps
Bundle tested sprints into versioned release. Same release notes, same sign-off
Git tags / CI pipeline
Backlog Grooming
PM, Architect, Dev Leads
Refine upcoming stories, break down epics, re-prioritize based on feedback
JIRA / BMAD docs
Don’t invent new processes. Keep your Agile ceremonies. Let BMAD accelerate what happens between them.
32 / 93

## Slide 33
BMAD & Enterprise Tooling
How BMAD integrates with existing enterprise infrastructure
BMAD Documents
in Git
epics.md • story files • architecture.md
sprint-status.yaml • PRD • UX spec
AI Agent’s source of truth
JIRA
Epics, Stories, Sprint Board
Status tracking, assignments
Agent creates & updates tickets
via MCP / REST API
↔
CI/CD Pipeline
Jenkins / GitLab CI
Build, test, deploy
Unchanged — same pipeline
whether human or AI wrote code
↔
Confluence
Org-level standards,
DOD/DOR definitions,
team guidelines
Org knowledge only
Artifactory
Build artifacts, Docker
images, deployments.
Completely unchanged
Unchanged
Git (GitLab/GitHub)
Code + BMAD docs live here.
More important than ever —
now both code AND context
Expanded role
▲
▲
▲
Most of your tooling stays exactly the same. JIRA gains agent integration. Git gains documentation.
33 / 93

## Slide 34
BMAD + JIRA — Agent-Managed Lifecycle
BMAD World (Git)
Rich content: AC, tasks, arch refs, deps.
AI agents read this to do their work.
JIRA World (Dashboard)
Status, assignments, sprint board.
PMs and stakeholders track progress here.
↔
Agent Actions on JIRA (via MCP Server or REST API)
Ready
For Dev
▶
Agent picks story
from sprint backlog
In Dev
▶
/dev-story starts
Agent moves to In Dev
Pending
Test
▶
Dev complete
Agent moves to Pending Test
In
Testing
▶
QA starts testing
Agent moves to In Testing
Done
Tests pass
Agent moves to Done
◀ Test failed → back to In Dev
Agent Creates JIRA Tickets On Request
Create Epic:
From epics.md → JIRA Epic with title, description, acceptance criteria, linked to requirements
Create Stories:
From story files → JIRA Stories with AC, tasks, sprint assignment, linked to parent Epic
Link to BMAD docs:
JIRA ticket includes link to the .md file in Git. Ticket ID goes into BMAD filename (e.g. story-MOT-1234.md)
The developer never leaves the IDE to update JIRA — the agent handles it as part of the workflow
34 / 93

## Slide 35
Tooling — What Changes, What Stays
Enterprise infrastructure remains stable. BMAD adds a new layer — it doesn’t replace.
✔ Stays the Same
JIRA
Sprint boards, backlogs, reports, dashboards — same UI, same workflows
CI/CD Pipeline
Jenkins / GitLab CI builds, tests, deploys — doesn’t matter who wrote the code
Artifactory
Build artifacts, Docker images, release packages — completely unchanged
Code Reviews
Pull requests in GitLab/GitHub — same review process, same approval gates
Release Process
Same versioning, same sign-offs, same release notes, same deployment
Sprint Ceremonies
Planning, daily, demo, retro — same structure, same participants
Confluence
Org-level standards, DOD/DOR definitions, team guidelines remain here
✨ New with BMAD
Story Content in Git
Rich markdown files with AC, tasks, architecture refs — the AI’s context
JIRA via Agent
AI agent creates tickets and updates status automatically via MCP / REST API
sprint-status.yaml
Machine-readable sprint tracking file that agents read and update in real-time
Architecture as Code
architecture.md in git, not a wiki page. Versioned, diffable, agent-readable
Agent Workflows
/create-story, /dev-story, /code-review — structured workflows replace ad-hoc prompting
Git Worktrees
Multiple agent sessions working in parallel on different branches, same repo
Automated Quality Gates
DOR/DOD/INVEST enforced by workflow checklists, not human memory
BMAD is additive, not disruptive. Your existing processes and tools continue to work.
35 / 93

## Slide 36
Phase 4: The Development Loop
Repeat for each story in the sprint:
/create-story
Create Story
SM agent generates a detailed story file with full context, tasks, and acceptance criteria
▶
/dev-story
Develop
Dev agent implements the story: writes code, unit tests, follows architecture. All context is pre-loaded.
▶
/code-review
Review
QA agent validates: code quality, test coverage, adherence to PRD + architecture, story completion.
↺ Pick next story and repeat until sprint is complete
36 / 93

## Slide 37
Artifact Flow — The Full Picture
Planning Phase
Product
Brief
Analyst
▶
PRD
PM
▶
Architecture
Doc
Architect
▶
Epics &
Stories
SM
▼
Development Loop (per story)
Story
File
SM
▶
Code +
Unit Tests
Dev
▶
Review
Report
QA
↺ Repeat for each story in the sprint
Every artifact is versioned, traceable, and auditable — matching MIL-STD-498 documentation requirements
37 / 93

## Slide 38
Human-in-the-Loop Checkpoints
AI agents draft. Humans approve. Nothing advances without explicit sign-off.
After /create-prd
Product Owner
Review PRD scope, personas, requirements. Approve before architecture begins.
After /create-architecture
Architect (human)
Validate tech stack decisions, API contracts, data models. Sign off before stories are generated.
After /create-epics-and-stories
Team Lead / SM
Review story breakdown, AC quality, sprint assignment. Run /validate-epics-and-stories first.
After /dev-story
Developer
Review generated code, run locally, check tests pass. Don’t commit blindly.
After /code-review
Peer Reviewer
Human reads the PR. Agent review is a first pass, not a replacement for human judgment.
Before release
Project Lead
Run /check-implementation-readiness. All verification commands pass. Human sign-off on release.
AI is fast, not infallible. Every phase has a human gate — the methodology enforces this, not just recommends it.
38 / 93

## Slide 39
Testing in BMAD
Two levels of testing support — built-in for every project, enterprise module for regulated environments
Built-in: QA Agent (Quinn)
Included with every BMAD installation
✔ Code review (/code-review workflow)
✔ Unit test generation from story context
✔ API test generation — status codes, happy path, error cases
✔ E2E test generation — user workflows with semantic locators
✔ Run and verify — executes tests, fixes failures immediately
✔ Works directly from source code + story AC
✔ Integrated into the dev loop (Phase 4)
Every project
Enterprise: TEA Module (Murat)
Optional module — install via ma-agents
✔ 9 structured workflows for enterprise testing
✔ Risk-based test strategy (P0–P3 prioritization)
✔ ATDD — Acceptance Test Driven Development
✔ Test framework setup (Playwright, Cypress, Jest, etc.)
✔ Requirements traceability (AC → test → result)
✔ NFR assessment (performance, security, load)
✔ CI pipeline integration guidance
✔ Go/no-go release gate decisions
Regulated / Enterprise
Quinn handles day-to-day testing. TEA adds strategy, traceability, and compliance for defence / regulated projects.
39 / 93

## Slide 40
Testing Types & BMAD Coverage
Test Type | What It Tests | Who / What Runs It | When | BMAD Agent
Unit Tests | Individual functions, modules, classes | Dev agent generates + runs automatically during /dev-story | Every story, in CI pipeline | Dev Agent (Quinn reviews)
API Tests | Endpoints: status codes, response structure, error handling | Quinn’s /automate workflow generates from story AC | After story dev, in CI pipeline | QA Agent (Quinn)
E2E Tests | Full user workflows across the UI, end to end | Quinn or TEA generates with Playwright / Cypress | Per epic or release gate | QA Agent or TEA
Integration Tests | Interactions between modules, services, APIs | Dev agent writes during /dev-story for cross-module stories | After story dev, in CI pipeline | Dev Agent
Security / SAST | Vulnerabilities, code scanning, secure coding practices | Static analysis tools in CI pipeline (SonarQube, etc.) | Every commit (CI pipeline) | CI Pipeline (unchanged)
Performance / NFR | Load, stress, response times, scalability | TEA’s /nfr-assess workflow defines strategy + criteria | Pre-release gate | TEA Module (Murat)
Regression | Existing functionality still works after changes | Automated test suite in CI expands with each story | Every build (CI pipeline) | CI Pipeline + Quinn
AI agents generate tests from Acceptance Criteria and architecture context — not from guesswork
40 / 93

## Slide 41
Testing in the Dev Loop
How testing integrates into every story’s lifecycle
/create-story
SM generates story
with testable AC
▶
/dev-story
Dev agent implements
+ writes unit tests
▶
/automate
Quinn generates API
& E2E tests from AC
▶
/code-review
Review checks tests
exist and pass
▶
Done
All tests green
Story complete
Unit Tests — Part of Every Story
The dev agent writes unit tests as part of /dev-story, not as a separate step. Tests are committed with the code. If tests fail, the agent fixes them before moving to review. This is enforced by the DOD checklist.
API & E2E Tests — Generated from AC
Quinn’s /automate workflow reads the story’s Acceptance Criteria and generates test cases. API tests cover status codes, response structure, and error handling. E2E tests cover user workflows with semantic locators. No manual test writing needed for standard cases.
CI Pipeline — Runs Everything Automatically
All generated tests feed into the CI pipeline (Jenkins / GitLab CI). Unit tests run on every commit. API and E2E tests run on merge requests. Regression suite grows automatically as stories complete. The pipeline is unchanged — only the test content is AI-generated.
Tests are first-class artifacts in BMAD — not an afterthought. They’re generated, executed, and tracked as part of every story.
41 / 93

## Slide 42
In-Process Verification
Preventing Drift Before It Becomes Debt
42 / 93

## Slide 43
What is Project Drift?
When implementation silently diverges from what was planned — and nobody notices until it’s too late
⚠ How Drift Occurs
• AI agent makes architecture decisions not in the arch doc
• Story implementation deviates from acceptance criteria
• Requirement changes but epics/stories are not updated
• Architecture evolves but PRD still references old design
• Developer solves a problem differently than planned
• New stories are created without checking arch alignment
• Tests validate the wrong behavior (based on stale docs)
• Multiple agents work in parallel with conflicting context
Why It’s Dangerous
Drift is silent. The code compiles. Tests pass (because they test the wrong thing). The sprint demo looks fine. But the system being built is not the system that was designed.
In defence software, drift means failing compliance audits, losing traceability, and building something that doesn’t meet requirements.
✔ The Solution: Continuous Verification
Don’t wait for the end to check alignment. Verify each artifact as it’s created, against its predecessors. Run adversarial reviews at every phase transition. Propagate changes through the entire document chain.
BMAD provides dedicated verification workflows for exactly this purpose.
In AI-driven development, drift happens faster because agents produce more code faster — verification must keep pace
43 / 93

## Slide 44
BMAD Verification Workflows
Command
Agent
What It Checks
When to Run
/bmad-bmm-validate-brief
Analyst
Brief completeness, market fit, scope clarity, stakeholder alignment
After creating brief, before starting PRD
/bmad-bmm-validate-prd
PM Agent
FR/NFR completeness, consistency with brief, measurable requirements, no gaps
After PRD creation, before architecture
/bmad-bmm-validate-architecture
Architect
Architecture aligns with PRD, tech stack justified, interfaces defined, NFRs addressed
After architecture, before epics
/bmad-bmm-validate-epics-and-stories
PM Agent
All PRD requirements covered by epics, stories have AC, INVEST criteria met, no orphans
After epic/story creation, before sprint
/bmad-bmm-check-impl-readiness
Architect
Full alignment: PRD ↔ Architecture ↔ Epics ↔ Stories. PASS / CONCERNS / FAIL decision
Gate check before starting development
/bmad-bmm-code-review
QA Agent
Code matches story AC, follows architecture, tests exist and pass, no regressions
After every story implementation
/bmad-review-adversarial-general
Any Agent
General-purpose adversarial review for any artifact. Challenges assumptions, finds contradictions, scope creep
Any time — on any document at any phase
/bmad-review-edge-case-hunter
Any Agent
Finds edge cases, boundary conditions, race conditions, and failure scenarios not covered by AC or tests
After story creation or before release gate
Run verification at every phase transition. Think of it as CI for your planning documents.
44 / 93

## Slide 45
Verification During Document Creation
Every BMAD artifact is validated against its predecessors as it’s built
Brief
▶
PRD
▶
Arch
▶
Epics
▶
Stories
▶
Code
Each document reads and validates against everything that came before it
1. Predecessor Loading
When an agent creates a document, it first loads ALL predecessor documents into context. The Architect reads both the Brief and PRD. The SM reads PRD, Architecture, and UX spec. This ensures every decision is informed by what came before — the agent can’t make decisions that contradict earlier artifacts.
2. Checklist Validation
Every BMAD workflow includes a checklist.md file that the agent runs against the output. The checklist verifies: all predecessor requirements are addressed, no contradictions exist, required sections are complete, acceptance criteria are traceable to requirements. A story can’t be created without referencing the epic and architecture.
3. Adversarial Review
The agent deliberately tries to find problems in its own output. BMAD’s review-adversarial-general task challenges the document: Does this contradict the architecture? Are there requirements not covered? Is there scope creep? Does this match the PRD? The adversarial mode is opt-in but strongly recommended for every artifact.
Verification is not a phase at the end — it’s embedded in every step of the development process
45 / 93

## Slide 46
Change Propagation: Top-Down
When a requirement changes — how it flows down through the entire chain
1
Requirement Changes
System engineer updates the requirement.
PM updates the PRD to reflect the change.
Run /validate-prd to check consistency.
▼
2
Architecture Updated
Architect reviews impacted sections.
Update architecture.md if the change affects tech decisions.
Run /validate-architecture against updated PRD.
▼
3
UX Design Updated (if UI)
UX Designer reviews impacted screens.
Update UX spec if user flows are affected.
Validate against updated PRD.
▼
4
Epics & Stories Updated
PM reviews epics for coverage gaps. Stories with affected AC are flagged.
New stories created if needed. Run /validate-epics-and-stories.
▼
5
Tests Updated
QA reviews test coverage against new AC.
Update or generate new tests for changed stories.
Regression suite updated. Run /check-implementation-readiness.
Key rule: never update a downstream artifact without first updating its predecessors. Changes flow top-down.
46 / 93

## Slide 47
Change Propagation: Bottom-Up
When an architecture or implementation decision forces upstream changes
Architecture Change
Architect discovers the chosen database can’t handle the required scale. Switches from PostgreSQL to a distributed DB.
Architecture.md updated → Check which PRD NFRs are affected → Update PRD if scope/constraints change → Review impacted epics (data layer stories) → Update or create new stories → Flag affected tests for regeneration
/validate-architecture → /validate-prd → /validate-epics-and-stories
Implementation Discovery
During /dev-story, developer discovers a 3rd-party API doesn’t support a feature assumed in the architecture.
Stop development → Switch to Architect agent → Update architecture.md with new approach → PM reviews if PRD requirements are still achievable → Update affected stories → Resume development with corrected context
Switch agent → /validate-architecture → /check-implementation-readiness
Test Failure Reveals Design Flaw
E2E tests consistently fail because the UX flow assumed a synchronous API that’s actually async.
QA flags the issue → Architect updates design for async pattern → UX Designer updates affected flows → Stories updated with new AC → Tests regenerated from corrected AC
/validate-architecture → validate UX → /validate-epics-and-stories
⚠ Critical Rule: Never fix downstream without updating upstream first. If the architecture changes, update the architecture document BEFORE modifying stories or code. Otherwise, the next agent session will use stale context and re-introduce the old design.
47 / 93

## Slide 48
Working with Existing Projects
Three Approaches — From Quick Fix to Full Adoption
48 / 93

## Slide 49
Choosing Your Approach
Most of our software work is on existing projects. BMAD supports three approaches based on scope and familiarity.
Quick Work
Bug fix, small feature
< 1 sprint
When:
You know exactly what to fix/add.
No architecture decisions needed.
Well-scoped, clear requirements.
Commands:
/quick-spec → /quick-dev
or *create-brownfield-story
Result:
Working code in hours.
No documentation overhead.
Document-First
Unknown / legacy system
Full documentation
When:
Unfamiliar codebase.
New team on existing project.
System needs full visibility
before planning new features.
Commands:
npx bmad-method flatten
*document-project → /create-prd
→ /create-architecture
Result:
Full system documentation.
Then standard BMAD flow.
Incremental (PRD-First)
Large known codebase
New features
When:
You know the system well.
You know what to build next.
Large codebase — don’t
document everything at once.
Commands:
/create-product-brief (scoped)
*create-brownfield-prd
*create-brownfield-architecture
Result:
Docs grow incrementally.
Dev continues in parallel.
All three approaches converge to the same development loop: /dev-story → /code-review → Done
49 / 93

## Slide 50
Approach 1: Quick Work
For bug fixes, small features, and refactoring with clear scope
1
/quick-spec
Barry (Solo Dev)
Scans codebase, asks clarifying questions, produces a tech-spec with tasks and acceptance criteria. No Brief or PRD needed.
2
/quick-dev
Barry (Solo Dev)
Implements all tasks from the tech-spec. Writes code, unit tests, runs self-audit against AC. Triggers adversarial code review automatically.
3
/code-review
QA Agent (Quinn)
Adversarial review of the diff. Checks quality, test coverage, adherence to existing patterns. Presents findings for resolution.
Also: *create-brownfield-story for a single story without a tech-spec | *create-brownfield-epic for 1–3 related stories
50 / 93

## Slide 51
Approach 2: Document-First
For unfamiliar, legacy, or undocumented systems — understand everything before building
0
Flatten Codebase
npx bmad-method flatten
Generates an AI-consumable XML of the entire codebase. Respects .gitignore and .bmad-flattenignore. Large codebases? Use flattenignore to scope only relevant modules — the agent doesn’t need everything at once.
▼
1
Document Project
*document-project
Analyst agent scans the flattened output. Produces architecture.md, API docs, data models, and a master docs/index.md. This index becomes the agent’s entry point — agents reference the index, not the entire codebase.
▼
2
Create Brief + PRD
/create-product-brief → /create-prd
With full system knowledge, create a brief for the scope you’re tackling. PM agent builds a brownfield PRD that respects existing constraints. Mark as brownfield.
▼
3
Architecture + Epics
/create-architecture → /create-epics
Architect produces integration-focused architecture. PM creates epics and stories. Run /check-implementation-readiness. You’re now on the standard BMAD flow.
Agents never load the entire codebase at once — flatten + document creates focused references that fit the context window
51 / 93

## Slide 52
Approach 3: Incremental (PRD-First)
For large known codebases — document only what you’re building, grow artifacts with every sprint
Week 1
Create Scoped Brief
/create-product-brief
Tell the Analyst about your system and what you’re building next. Don’t describe the whole system — just the scope for the upcoming release. Feed in existing SRS, wiki pages, or README.
▼
Week 2
Brownfield PRD
*create-brownfield-prd
PM agent takes the brief and asks focused questions about the next features. Produces a PRD scoped to the current release — not the entire system. Existing functionality is treated as context, not requirements.
▼
Week 3
Scoped Architecture
*create-brownfield-architecture
Architect documents only the modules affected by the PRD. Captures current patterns and conventions. Run /generate-project-context to record tech stack rules.
▼
Week 4+
Epics → Stories → Sprint
/create-epics-and-stories
Create epics and stories from the scoped PRD. Run sprint planning. Start using /dev-story and /code-review. Every new release cycle repeats: expand the brief, extend the PRD, update architecture.
This ramp-up runs alongside normal development — no project freeze. Artifacts grow with every sprint.
52 / 93

## Slide 53
Brownfield Commands Reference
Command
What It Does
Approach
npx bmad-method flatten
Converts entire codebase into AI-consumable XML. Respects ignore patterns.
Document-First
*document-project
Analyst scans codebase, generates architecture, APIs, data models, master index.
Document-First
/generate-project-context
Captures conventions and rules from existing code into project-context.md.
Both
*create-brownfield-prd
PRD creation that respects existing system constraints and integration points.
Both
*create-brownfield-architecture
Architecture focused on integration with existing modules, not full redesign.
Both
*create-brownfield-epic
Lightweight epic creation for 1–3 story enhancements. Includes integration context.
Quick / Incremental
*create-brownfield-story
Single story creation with existing code patterns and regression awareness.
Quick Work
/quick-spec → /quick-dev
Full Quick Flow: tech-spec + implementation + adversarial review. No planning docs.
Quick Work
*risk / *design / *review
Test Architect: risk assessment, test design, and review for brownfield changes.
All (mandatory for legacy)
The Test Architect (*risk) is mandatory for any brownfield change touching legacy or critical code paths
53 / 93

## Slide 54
SECTION
MA-Agents
Our standards, tools, and quality gates
54 / 93

## Slide 55
Our Development Directives
Organizational standards embedded into AI agent behavior
Git Workflow
Feature branch strategy, conventional commits, PR-based merging. No direct pushes to main.
Code Review
Every PR reviewed by peers + AI agents. Architecture compliance checked before merge.
Security (SSDLC)
Security scanning in CI/CD pipeline. Secrets management. Vulnerability assessment per story.
Testing Standards
Unit tests required per story. Integration tests for APIs. Coverage thresholds enforced.
Coding Standards
Language-specific style guides. Naming conventions. Documentation requirements for public APIs.
Deployment Gates
Staging validation required. Health checks. Rollback procedures. Air-gap deployment support.
These directives are not just documentation — they are enforced by custom agent skills and tools
55 / 93

## Slide 56
Custom Skills & Tools
How organizational rules are embedded in BMAD agents
Skills
Reusable capabilities agents can invoke
Enforce specific standards automatically
Version-controlled alongside agents
Examples: git-workflow, security-scan, code-lint, test-runner, deploy-check
Workflows
Orchestrate multi-step processes
Define agent handoffs and dependencies
Custom workflows for your domain
Examples: deploy-to-airgap, security-review, architecture-review, release-prep
Skills + Workflows = Your org's development DNA, enforced automatically by AI agents
56 / 93

## Slide 57
ma-agents — Our Skills Package
Write skills once, install across all AI coding agents
$ npx ma-agents
npm package • Interactive wizard • 27 skills • 11 agents
Universal Installer
One command installs skills to Claude Code, Gemini, Copilot, Cline, Cursor, and Kilocode. Handles directory structure, naming, and config per agent.
Automated Discovery
Generates MANIFEST.yaml so agents know what skills exist. Injects planning hints into CLAUDE.md and .clinerules automatically.
Unified Skill Format
Write one SKILL.md with optional agent-specific templates. Metadata lives in skill.json — single source of truth. No duplication.
27 Production Skills
Code review, security (OWASP), Docker hardening, testing, C++ safety, logging, OpenTelemetry, React best practices, and more.
Developed in-house • Open source (MIT) • npmjs.com/package/ma-agents
57 / 93

## Slide 58
ma-agents — 27 Skills Across 5 Domains
General (8)
• code-review
• commit-message
• test-generator
• test-accompanied-dev
• code-documentation
• skill-creator
• document-revision-history
• ai-audit-trail
Security (7)
• python-security (OWASP)
• js-ts-security (OWASP)
• hardened-docker (CIS/NIST)
• verify-docker-security
• self-signed-cert & PKI
• docker-image-signing
• docker-hardening-verification
Dependencies (2)
• python-dependency-mgmt
• js-ts-dependency-mgmt
Modern C++ (6)
• cpp-memory-handling
• cpp-robust-interfaces
• cpp-modern-composition
• cpp-const-correctness
• cpp-concurrency-safety
• cmake-best-practices
Architecture (4)
• logging-best-practices
• opentelemetry-best-practices
• vercel-react (57 rules)
• git-workflow-skill
Each skill includes: SKILL.md instructions • Scripts • References • Agent-specific templates
58 / 93

## Slide 59
How ma-agents Installation Works
From generic skill to agent-ready installation in one command
1
Read SKILL.md
Generic instructions
▶
2
Inject Metadata
YAML from skill.json
▶
3
Map Structure
Agent-specific dirs
▶
4
Generate Manifest
MANIFEST.yaml
▶
5
Update Instructions
CLAUDE.md / .clinerules
Source (Generic)
skills/code-review/
├─ skill.json # metadata
├─ SKILL.md # instructions
├─ claude-code.md # agent template
├─ scripts/ # executables
└─ references/ # docs
▶
Installed (Claude Code)
.claude/skills/code-review/
├─ SKILL.md # + YAML injected
├─ scripts/
└─ references/
.claude/skills/MANIFEST.yaml
CLAUDE.md # updated
One generic skill definition → 6 different agent installations, each with native directory structure
59 / 93

## Slide 60
ma-agents — 11 Supported Coding AI Assistants
IDE Agents — Skills install to standard paths
Claude Code
.claude/skills/
Gemini
.gemini/skills/
Copilot
.github/copilot/skills/
Antigravity
_bmad/skills/
Cursor
.cursor/skills/
Cline
.cline/skills/
Kilocode
.kilocode/skills/
BMAD Specialized Agents — Deploy into _bmad/bmm/agents/
A
SRE Agent
High availability, K8s,
Docker/Podman, GitOps
sre.md
A
DevOps Agent
Build automation, Helm,
infra provisioning, air-gap
devops.md
Y
Cyber Analyst
Immunity scoring, Vault,
PKI, vulnerability mgmt
cyber.md
J
MIL-STD-498
DID generation, SRS/SSS/
SSDD, traceability
mil498.md
BMAD agents are full XML-structured personas with specialized workflows, playbooks, and skill orchestration
60 / 93

## Slide 61
MA-Agent
Custom BMAD Agents
61 / 93

## Slide 62
BMAD Specialized Agents — Deep Dive
Domain experts deployed directly into the BMAD agent system
Alex — SRE Agent
Capabilities
• Day 1 & Day 2 Kubernetes operations
• GitOps with ArgoCD / Flux
• Canary & Blue-Green deployments
• Docker + Podman management
Workflows
✔ System status & health checks
✔ Drift detection & remediation
✔ Automated troubleshooting
Amit — DevOps Agent
Capabilities
• Build automation & CI/CD pipelines
• Helm charts & umbrella charts
• Docker Compose orchestration
• PV/PVC & Load Balancer provisioning
Workflows
✔ Multi-environment deployment
✔ Air-gapped / disconnected setup
✔ Infrastructure provisioning
Yael — Cyber Analyst
Capabilities
• Cyber immunity estimation (scoring)
• Vault secret management
• PKI automation & cert lifecycle
• Orchestrates ma-agents security skills
Workflows
✔ Vulnerability scanning & audit
✔ Certificate generation
✔ Security posture assessment
Joseph — MIL-STD-498
Capabilities
• DID (Data Item Description) generation
• Requirements traceability matrices
• Complex specification writing
• Strict structural validation
Workflows
✔ SRS generation from PRD
✔ SSS generation from brief
✔ SSDD from architecture doc
All agents include specialized playbooks: GitOps, Infrastructure, Security & Trust, Diagnostics
62 / 93

## Slide 63
Joseph — MIL-STD-498 Document Generation
Built-in DID Template Library
Stored in lib/mil498-templates/ — ready to generate
SRS
Software Requirements Specification
SSS
System/Subsystem Specification
SSDD
System/Subsystem Design Description
SDD
Software Design Description
STP
Software Test Plan
STD
Software Test Description
How Joseph Generates Documents
1. Reads BMAD artifacts (PRD, Architecture, Stories)
2. Selects the matching DID template (e.g. SRS)
3. Maps requirements to DID sections
4. Generates the document with strict structure
5. Validates section completeness & traceability
6. Produces requirements traceability matrix
From BMAD Artifacts to MIL-STD-498 Compliant Documents
BMAD
Artifacts
PRD + Architecture
+ Stories
▶
Joseph
Agent
mil498.md
persona
▶
DID
Templates
lib/mil498-
templates/
▶
498
Documents
SRS, SSS, SSDD
SDD, STP, STD
Same rigor, same traceability, same audit readiness — produced in hours instead of weeks
63 / 93

## Slide 64
Operational Workflows & Playbooks
Built-in playbooks for the SRE, DevOps, and Cyber agents
GitOps & Deployment
✔ Canary releases with progressive rollout
✔ Blue-Green deployment switching
✔ Rolling updates with health validation
✔ ArgoCD / Flux sync monitoring
Infrastructure
✔ PV/PVC storage management
✔ Load Balancer configuration
✔ Helm chart & umbrella generation
✔ Docker Compose orchestration
Security & Trust
✔ Vault secrets management
✔ Certificate generation & PKI
✔ Vulnerability scanning workflows
✔ Docker image signing & verification
Diagnostics
✔ K8s cluster health checks
✔ Docker / Podman diagnostics
✔ Drift detection & remediation
✔ Automated troubleshooting runbooks
Playbooks stored in lib/bmad-workflows/ — automatically deployed with agent installation
64 / 93

## Slide 65
Best Practices
Working Effectively with AI Agents
65 / 93

## Slide 66
Fresh Context is Everything
The single most important habit for quality output from AI agents
The Problem: Context Pollution
As a conversation grows, the agent forgets early instructions (“lost in the middle”). Decisions from Story 1 leak into Story 2. Debugging context from one session corrupts the next implementation. The agent starts making assumptions based on stale context instead of reading the docs.
The Rules
1
One workflow per chat session
Start /create-prd in a new chat. When done, close it. Start /create-architecture in a new chat.
2
One story per dev session
Run /dev-story MOT-1234 in a fresh chat. When the story is done and reviewed, close the chat. Start the next story fresh.
3
Never continue development after a code review
After /code-review, close the session. Fix issues in a new session with fresh context loading.
4
Never mix planning and implementation
Don’t create a story and implement it in the same chat. Create the story, close, then implement in a new session.
BMAD’s step-file architecture was designed for this — each step loads fresh instructions so the agent doesn’t rely on memory
66 / 93

## Slide 67
You Are the Team Lead, Not a Passenger
The agent is fast and capable — but it’s not infallible. Your job is to direct, review, and correct.
✔ Talk to the agent before missions
Ask: “Before we start, what’s your understanding of this story?” — verify the agent loaded the right context.
✔ Review every output before moving on
Read the PRD, architecture, or story file. Challenge vague acceptance criteria. Ask: “Is this testable? Is this complete?”
✔ Correct the agent when it drifts
If the agent makes a wrong assumption, stop and correct immediately. Say: “That’s not what the architecture says. Re-read architecture.md section X.”
✔ Let the agent do the heavy lifting
Give clear instructions, let the agent work, then review the result. You’re a reviewer, not a typist.
✔ Use /bmad-help when unsure
The help system knows your project state and will recommend the correct next workflow.
Think of it like managing a junior developer who works at 10x speed — fast output, but needs your guidance and review
67 / 93

## Slide 68
Verify After Every Action
Which verification command to run after each type of action
Created a Brief
/bmad-bmm-validate-brief
Check completeness, scope clarity, stakeholder alignment
Created a PRD
/bmad-bmm-validate-prd
Check FR/NFR completeness, consistency with brief
Created Architecture
/bmad-bmm-validate-architecture
Check alignment with PRD, tech stack justified
Created Epics/Stories
/bmad-bmm-validate-epics-and-stories
Check requirements coverage, INVEST, no orphans
About to start dev
/bmad-bmm-check-impl-readiness
Full alignment gate: PASS / CONCERNS / FAIL
Implemented a story
/bmad-bmm-code-review
Code matches AC, arch followed, tests pass
Any artifact, any time
/bmad-review-adversarial-general
Challenge assumptions, find contradictions
Story or feature complete
/bmad-review-edge-case-hunter
Find boundary conditions and failure scenarios
Rule of thumb: if you created something, verify it before moving to the next step. Never batch reviews.
68 / 93

## Slide 69
Keep Stories Small — Break Them Down
Large stories are the #1 cause of agent drift, incomplete implementation, and context overflow.
⚠ Signs a Story is Too Big
• More than 8–10 acceptance criteria
• Touches more than 3–4 files/modules
• Story .md file exceeds ~200 lines
• Agent loses track of tasks mid-implementation
• You can’t explain it in 2 sentences
• Estimated effort > 1 day with AI agents
✔ How to Break It Down
Ask the SM agent:
“This story is too large. Break it into smaller stories that each fit the INVEST criteria.”
Split by layer:
Backend API story + Frontend UI story + Integration story
Split by AC:
Each group of related AC becomes its own story
Split by dependency:
Story A (no deps) ships first, Story B depends on A
Validate after split:
Run /validate-epics-and-stories to check nothing was lost
The INVEST “S” (Small) Guideline for AI-Driven Dev
A good story for an AI agent should be completable in a single focused session (1–4 hours of agent work). If the agent needs to “remember” what it did earlier in the same session, the story is too big. When in doubt, split.
69 / 93

## Slide 70
project-context.md — Your Project’s Constitution
A single file that tells every agent how your project works
What It Is
A markdown file that captures your tech stack, coding conventions, architectural patterns, and implementation rules. Every BMAD agent reads this file. It’s your way to enforce consistency without repeating yourself in every chat.
How to Create It
Option A: Run /generate-project-context after architecture creation — the agent scans your codebase and generates it.
Option B: Create manually at _bmad-output/project-context.md with your rules.
Example: project-context.md
# Tech Stack
- Backend: Java 17, Spring Boot 3.2, Maven
- Frontend: Angular 16, TypeScript strict mode
- Database: PostgreSQL 15, Flyway migrations
- CI/CD: Jenkins, SonarQube, Artifactory
# Coding Rules
- All REST endpoints must follow company API guidelines v2.3
- Unit test coverage minimum: 80%
- No direct SQL — use repository pattern only
- All secrets from HashiCorp Vault — never hardcode
- Hebrew comments are acceptable in domain-specific code
70 / 93

## Slide 71
Making Agents Smarter Over Time
Agents don’t remember across sessions — but you can teach them with git-persistent knowledge files and course corrections.
Git-Persistent Project Knowledge
Store lessons in files that live in YOUR repo — they survive BMAD updates and are shared with the team.
# project-context.md (or CLAUDE.md / .clinerules)
## Lessons Learned
- Always use @Transactional on service methods
- Our API returns 422, not 400, for validation
- Run mvn verify, not mvn test, for full check
- Epic 2 changed auth from JWT to OAuth2 (ADR-7)
## Stack Rules
- PostgreSQL 15, no raw SQL — use JPA repos
/correct-course — Mid-Sprint Changes
When things go off track during a sprint, don’t just hack the story file. Use the SM agent’s course correction workflow:
1. Load SM agent in fresh chat
2. Run /bmad-correct-course
3. Describe what changed and why
4. SM updates affected stories/epics
5. Run /validate-epics-and-stories
6. Resume development with corrected context
Practical Tips
✨ After every sprint retro, add key learnings to project-context.md — the whole team (and agents) get smarter permanently
✨ If the agent repeatedly makes the same mistake, add it to CLAUDE.md or .clinerules — these files survive BMAD updates
✨ Use /correct-course instead of manually editing story files — the SM ensures all related artifacts stay consistent
✨ Never put project knowledge in customize.yaml — it gets overwritten on ma-agents updates
71 / 93

## Slide 72
Sample Prompts & Session Management
Practical habits that make multi-agent workflows smooth
Agent Handoff Prompts
When a coding agent finishes, ask it to prepare the next agent’s context:
"Write a prompt for another agent to review
this code. Explain where to find the code —
which worktree, which branch, and what
files were changed."
More useful handoff prompts:
Session handoff
"Summarize what you did and what’s left — I’ll paste this into a fresh session"
QA handoff
"Write a test plan prompt for the QA agent based on the story AC"
PR description
"Write a PR description for these changes, reference the story ID"
Name Your Chat Windows
Use story number + activity type so you can track parallel work at a glance:
Naming pattern:
[story#] [activity]
5-7 coding • 5-7 review • 5-5 coding
The output of one agent becomes the input of another — teach them to write good handoff prompts and your workflow becomes seamless
72 / 93

## Slide 73
Planning Phase Prompt Loop
Adding or changing a requirement — from PRD update to sprint-ready stories
Stage
Sample Prompt
Update
PRD
/bmad-bmm-create-prd Add a new requirement to the PRD: <describe the requirement>. Analyze the impact on existing user stories and NFRs.
PM agent updates the PRD and flags which sections are affected by the change
Validate
PRD
/bmad-bmm-validate-prd Validate the updated PRD. Focus on consistency with the brief and check for conflicts with existing requirements.
Catches contradictions, missing NFRs, and scope creep before architecture work begins
Analyze
Architecture
/bmad-bmm-validate-architecture Analyze the impact of the updated PRD on the current architecture. Which modules, APIs, or data models are affected?
Architect agent checks if the architecture still supports the changed requirements
Update
Architecture
/bmad-bmm-create-architecture Update the architecture to support the new requirement. Affected modules: <list from previous step>.
Only run this if the validation found gaps — skip if architecture already covers the change
Create
Stories
/bmad-bmm-create-epics-and-stories Create epics and stories for the new/changed requirement. Reference the updated PRD sections and architecture.
SM agent generates stories with AC derived from the updated PRD — not from scratch
Verify
Alignment
/bmad-bmm-validate-epics-and-stories Check that the new stories cover all updated PRD requirements. Then run /bmad-bmm-check-impl-readiness.
Full alignment gate: PRD ↔ Architecture ↔ Epics ↔ Stories must all be consistent
Adversarial
Review
/bmad-review-adversarial-general Review the entire change: updated PRD, architecture delta, and new stories. Find contradictions.
Final sanity check before sprint planning — catches what the validation commands miss
✨ Every requirement change flows top-down: PRD → Architecture → Stories. Never skip a level — that’s how drift happens.
73 / 93

## Slide 74
AI Coding Prompt Loop
A typical sprint cycle through prompts — from story creation to testing
Stage
Sample Prompt
Sprint
Planning
/bmad-bmm-create-story 1-2 . Create a story which delivers value but stays short and focused
SM agent creates the story file with full AC, tasks, and architecture references
Sprint
Planning
/bmad-review-adversarial-general Review story 1-2
Adversarial review challenges assumptions, catches missing AC, finds edge cases
Coding
/bmad-bmm-dev-story Work on story 1-2
Dev agent loads the story, architecture, and project context automatically
Code
Review
/bmad-bmm-code-review Run code review on Story 1-2. The implementation is in a git worktree at <path>. The branch has N commits on top of origin/dev. Story file: docs/stories/1-2.md
Give the reviewer exact location — worktree path, branch, changed files
Fix
Issues
/bmad-bmm-dev-story Fix the issues found in the code review: <paste review findings or ask the review agent to write a prompt for the dev agent>
Pass review results back to the dev agent — or ask the reviewer to write the fix prompt for you (see slide 72)
Verification
/bmad-review-edge-case-hunter Review story 1-2 implementation for edge cases and failure scenarios
Finds boundary conditions, missing error handling, untested paths
Testing
/bmad-bmm-code-review Focus on test coverage for story 1-2. Are all AC covered by tests? Any missing integration tests?
QA agent validates test completeness against story acceptance criteria
✨ Tip: Be specific in your prompts. Tell the agent WHERE the code is (worktree, branch), WHAT the story is, and WHAT you expect.
74 / 93

## Slide 75
Testing Phase Prompt Loop
From risk assessment to test execution — automated and manual coverage
Stage
Sample Prompt
Risk
Assessment
*risk Assess testing risks for Epic 1. Prioritize test areas by risk level (P0–P3). Identify what MUST be tested manually vs. what can be automated.
TEA agent (Murat) produces a risk-based test strategy — focuses effort where failures hurt most
Test
Design
*design Design test cases for Story 1-2. Derive from AC and architecture. Include happy path, error cases, and boundary conditions.
TEA generates structured test cases with expected results, linked to specific AC items
Automated
Tests
/bmad-bmm-dev-story Generate automated tests for Story 1-2: unit tests (Jest), API tests (status codes + error handling), and E2E tests (Playwright).
Dev/Quinn agent generates tests from AC — these go into CI and run on every commit
Manual
Test Plan
*design Create a manual test plan for Epic 1 based on the risk assessment. Focus on UX flows, cross-browser, and scenarios that can’t be automated.
Manual tests cover what automation can’t: visual correctness, usability, exploratory testing
Execute &
Verify
/bmad-bmm-code-review Verify test coverage for Story 1-2. Are all P0 and P1 risks covered? Are all AC mapped to at least one test?
QA agent checks traceability: every AC → test case → result. Gaps are flagged.
Test
Review
*review Review the test suite for Epic 1. Check: coverage gaps, flaky tests, missing edge cases, manual test results against risk assessment.
TEA reviews the full test picture — automated + manual — and signs off or flags gaps
✨ *risk → *design → automate → manual plan → verify → *review. TEA (Murat) handles strategy. Quinn handles execution. Humans handle judgment.
75 / 93

## Slide 76
Common Mistakes to Avoid
Patterns we’ve seen that lead to problems — and how to fix them
✖ Skipping verification workflows
→ Run /validate-* after every artifact creation. It takes 2 minutes and catches drift early.
✖ Long chat sessions with multiple stories
→ Close and reopen. One story = one fresh session. Agent quality degrades after ~30 min of accumulated context.
✖ Accepting agent output without reading it
→ Read every PRD section, every story AC, every code review finding. The agent is a draft writer, you’re the editor.
✖ Editing story files manually
→ Use /correct-course or ask the SM agent to update. Manual edits break consistency with upstream docs.
✖ Implementing before architecture is done
→ Run /check-implementation-readiness first. If it returns CONCERNS or FAIL, stop and fix the planning docs.
✖ Not updating docs when requirements change
→ Changes propagate top-down: PRD → Architecture → Epics → Stories. Never change downstream without updating upstream.
✖ Stories too large or vague
→ If a story has > 8 AC or touches > 4 modules, ask the SM to break it down. Apply the INVEST “S” criterion.
Most of these mistakes happen because teams try to move fast without the discipline. BMAD is fast AND structured — you need both.
76 / 93

## Slide 77
Getting Started
Installation, First Steps & Team Collaboration
77 / 93

## Slide 78
Tools & Prerequisites
What you need before getting started
VS Code
Your primary development environment
Required Extension (one of):
Claude Code — Anthropic’s AI coding agent
Gemini Assist — Google’s AI assistant
Cline — Open-source AI coding agent
Recommended Extensions:
☆
Markdown Editor
Better editing experience for .md files
☆
Markdown PDF
Convert markdown documents to PDF
Node.js (v20+)
Required for running npx ma-agents install and BMAD tooling
Git
Version control. Usually included with VS Code — verify with: git --version
GitHub CLI (gh)
Create pull requests, manage repos, and work with GitHub directly from the AI agent terminal
Quick Verification
node --version git --version gh --version code --version
78 / 93

## Slide 79
Installing & Configuring Cline — Outside
Step-by-step setup for your AI coding assistant
Step 1: Install the Extension
1.
Open VS Code
2.
Click the Extensions icon in the left sidebar (⌃⇧X)
3.
Search for "Cline"
4.
Click Install on "Cline" by saoud (the one with the most installs)
5.
Wait for installation → Cline icon appears in sidebar
Step 2: Configure the AI Model
1.
Click the Cline icon in the sidebar to open it
2.
Click the Settings icon (⚙) at the top of the Cline panel
3.
Under API Provider, select "OpenAI Compatible"
4.
Fill in the configuration fields (see right →)
5.
Click Save — the status should turn green
Cline Configuration
API Provider
OpenAI Compatible
Base URL
http://52.174.21.131:8070/v1
API Key
1
Model ID
Qwen/Qwen3.5-27B
⚡ Quick Test
• After saving, open the Cline chat panel
• Type: "Hello, what model are you?"
• You should get a response from Qwen
• If you see an error, double-check the Base URL
This connects Cline to our self-hosted Qwen model — no external access needed
79 / 93

## Slide 80
Installing & Configuring Cline — Inside
Step-by-step setup for your AI coding assistant
Step 1: Install the Extension
1.
Open VS Code
2.
Click the Extensions icon in the left sidebar (⌃⇧X)
3.
Search for "Cline"
4.
Click Install on "Cline" by saoud (the one with the most installs)
5.
Wait for installation → Cline icon appears in sidebar
Step 2: Configure the AI Model
1.
Click the Cline icon in the sidebar to open it
2.
Click the Settings icon (⚙) at the top of the Cline panel
3.
Under API Provider, select "OpenAI Compatible"
4.
Fill in the configuration fields (see right →)
5.
Click Save — the status should turn green
Cline Configuration
API Provider
OpenAI Compatible
Base URL
http://52.174.21.131:8070/v1
API Key
1
Model ID
Qwen/Qwen3.5-27B
⚡ Quick Test
• After saving, open the Cline chat panel
• Type: "Hello, what model are you?"
• You should get a response from Qwen
• If you see an error, double-check the Base URL
This connects Cline to our self-hosted Qwen model — no external access needed
80 / 93

## Slide 81
What is Markdown?
A lightweight way to write formatted text using plain characters.
Markdown files (.md) are just text files with simple formatting rules. No special editor needed — any text editor works. The format is readable even without rendering.
Why BMAD uses Markdown:
✔ AI agents read and write it natively
✔ Version-controlled with Git (diff-friendly)
✔ Works in air-gapped environments
✔ No vendor lock-in — it’s plain text
✔ All BMAD agents, skills, and workflows are .md
Basic Syntax
# Heading 1
→ Large title
## Heading 2
→ Section title
**bold text**
→ Bold text
*italic text*
→ Italic text
- Item one
→ Bullet list
1. First step
→ Numbered list
[link](url)
→ Hyperlink
```code```
→ Code block
> Quote
→ Blockquote
---
→ Horizontal rule
A Real BMAD File:
# Story: Implement Authentication API
## Status: ready | Epic: user-management
## Acceptance Criteria
- [ ] JWT token generation with 15-min expiry
- [ ] Refresh token rotation on each use
- [ ] Rate limiting: max 5 failed attempts per IP
Every BMAD artifact — briefs, PRDs, architecture docs, stories — is a Markdown file that AI agents and humans both understand
81 / 93

## Slide 82
Installing ma-agents + BMAD-METHOD
Step-by-Step Installation
1
Install Node.js (v20+)
nodejs.org — download LTS version
2
Navigate to your project root
cd /path/to/your/project
3
Run the ma-agents wizard
npx ma-agents install
4
Select skills you need
code-review, test-generator, security...
5
Select target agents
claude-code, cursor, cline, antigravity...
What Happens Automatically
✔
BMAD-METHOD is installed inside your project
_bmad/ directory with agents, workflows, tasks
✔
Skills copied to each agent’s directory
.claude/skills/, .cursor/skills/, etc.
✔
MANIFEST.yaml generated
Auto-discovery file for all installed skills
✔
Agent instruction files updated
CLAUDE.md, .clinerules — planning hints injected
✔
Default agent configs created
.customize.yaml templates (override defaults only)
✔
Slash commands created
/bmad-help, /bmad-bmm-create-prd, etc.
One command installs everything: skills, BMAD framework, agent integration, and slash commands
82 / 93

## Slide 83
Getting Started — /bmad-help
Your intelligent guide — always knows what to do next
/bmad-help
✔ Inspects your project to see what’s already been done
✔ Shows options based on installed modules
✔ Recommends the next required task
✔ Runs automatically at the end of every workflow
✔ Answers natural language questions
Example Commands
/bmad-help
What should I do first?
/bmad-help
I have a SaaS idea, where do I start?
/bmad-help
I just finished the architecture
/bmad-help
What are my options?
Your First Session — 5 Steps
1
npx ma-agents
install
Install skills + BMAD
▶
2
/bmad-help
Get guidance
▶
3
/bmad-bmm-create-
project-brief
Analyst agent starts
▶
4
/bmad-bmm-create-prd
PM agent creates PRD
▶
5
/bmad-bmm-create-
architecture
Architect designs
Always start a fresh chat for each workflow — prevents context window overflow
83 / 93

## Slide 84
Team Collaboration
with Git & AI Agents
When multiple developers and AI agents work on the same codebase,
order and structure are not optional — they are survival.
84 / 93

## Slide 85
What is Git?
Distributed Version Control System
Git tracks every change to every file in your project.
Every developer has a full copy of the entire history.
You can go back to any point in time, compare changes,
and work in parallel without overwriting each other.
Installation
Linux (Ubuntu):
sudo apt install git
macOS:
brew install git
Windows:
git-scm.com/download/win
Air-gapped:
Copy .deb/.rpm from mirror
Essential Commands
git init
Create a new Git repository in current directory
git clone <url>
Download a repository from a remote server
git add .
Stage all changed files for the next commit
git commit -m "message"
Save staged changes with a description
git push
Upload your commits to the remote server
git pull
Download and merge latest changes from remote
git status
See which files have changed since last commit
git log --oneline
View commit history (one line per commit)
Learn more: git-scm.com/doc • atlassian.com/git/tutorials • learngitbranching.js.org
85 / 93

## Slide 86
Remotes, Branches & Collaboration
Git is local. GitHub / GitLab are where teams come together.
GitHub
github.com
Hosted by Microsoft. The largest open-source
platform. Cloud-first. Great CI/CD with Actions.
GitLab
gitlab.com
Self-hosted or cloud. Built-in CI/CD pipeline.
Popular in enterprise and air-gapped environments.
What are Branches?
A branch is a parallel copy of your code where you can make changes without affecting anyone else.
When your work is done and reviewed, you merge it back into the main branch.
main
feature/login
merge
git branch feature/login
git checkout feature/login
git merge feature/login
86 / 93

## Slide 87
Feature Branches & Pull Requests
Feature Branch Workflow
The Golden Rule:
Never commit directly to main or dev.
1. Create a branch per feature / story / bug fix
2. Name it clearly: feature/JIRA-123-login-page
3. Make small, focused commits with clear messages
4. Push to remote frequently (backup + visibility)
5. Open a Pull Request when done
6. Get reviewed, then merge to dev
Pull Requests (PR) / Merge Requests (MR)
A PR is a formal request to merge your branch into another.
It is the checkpoint where code gets reviewed.
GitHub
Pull Request (PR)
Create PR on github.com
GitLab
Merge Request (MR)
Create MR on gitlab.com
What happens in a PR review:
✔ Teammates review code changes
✔ CI/CD runs automated tests
✔ Comments and change requests
✔ Approval → Merge → Branch deleted
Why This Matters for AI-Assisted Development
AI agents generate code fast. Without feature branches and PR reviews, you get:
conflicts between developers, untested code in production, and no traceability.
The branch → PR → review → merge cycle is your safety net.
87 / 93

## Slide 88
Git Worktrees for Multi-Agent Work
Run multiple agents on different branches simultaneously, without conflicts
What is a Git Worktree?
A worktree lets you check out multiple branches
at the same time in different directories.
Normally you can only work on one branch at a time.
With worktrees, each branch gets its own folder—
so multiple agents can code in parallel.
Worktree Commands
git worktree add ../feature-login feature/login
Create worktree for a branch
git worktree add ../bugfix-auth bugfix/auth
Another worktree, another branch
git worktree list
See all active worktrees
git worktree remove ../feature-login
Clean up after merge
Multi-Agent Parallel Work
Agent
Working Directory
Branch
Agent 1 (Claude Code)
../my-project/
feature/user-auth
Agent 2 (Cursor)
../wt-feature-api/
feature/api-layer
Agent 3 (Cline)
../wt-bugfix-nav/
bugfix/navigation
Agent 4 (Antigravity)
../wt-feature-dashboard/
feature/dashboard
88 / 93

## Slide 89
Humans + Agents — Working Together
The Collaborative Development Workflow
Team Lead / SM
Plans sprint with BMAD SM agent
▼
Assigns stories to developers
▼
Reviews and approves PRs
▼
Runs retrospective workflow
Developer A
Creates feature branch
▼
Opens worktree for the branch
▼
Runs /dev-story with AI agent
▼
Pushes code → Opens PR
Developer B
Creates different feature branch
▼
Opens separate worktree
▼
Works in parallel with Agent
▼
Pushes code → Opens PR
Git Remote (GitLab)
Receives all branches
▼
Runs CI/CD pipelines
▼
Hosts code reviews (MRs)
▼
Merges approved code to dev
▶
▶
Each developer works in isolation (own branch + worktree). Code only meets at PR review time.
89 / 93

## Slide 90
⚠ Ordered Work Patterns Are Not Optional
Without discipline, AI-assisted teams create chaos:
✖ Multiple agents editing the same files → merge conflicts everywhere
✖ No branches → untested code goes straight to production
✖ No PR reviews → AI-generated bugs slip through undetected
✖ No story assignment → two people work on the same feature
✖ No commit conventions → impossible to track what changed and why
The Rules That Keep Teams Productive:
1
One story = one branch = one developer + agent
2
Always work in feature branches, never on main or dev
3
Use worktrees when running multiple agents in parallel
4
Every merge goes through a Pull Request with human review
5
Commit messages follow conventions (feat:, fix:, docs:)
6
Pull from remote before starting, push often
Speed without order is just faster chaos.
90 / 93

## Slide 91
Quality Gates & Air-Gapped Environments
Multi-Layered PR Lifecycle
1
Dev Agent writes code + tests
2
QA Agent reviews quality
3
Automated security scan
4
Human peer review
5
Architecture compliance check
6
Merge to main
Air-Gapped Adaptations
Local LLM Support
BMAD agents can work with locally hosted models for classified environments
Offline Agent Defs
All agent definitions are local markdown files — no internet needed
Registry-Free Install
Pre-packaged installation without npm registry access
Approved Stack Only
Agents constrained to use only pre-approved, scanned dependencies
91 / 93

## Slide 92
Getting Started
1
Install BMAD: npx bmad-method install
2
Install skills: npx ma-agents install
3
Open your project in Claude Code or Cline
4
Choose your path: Quick Flow or Full Planning
5
Follow the guided workflows step by step
Key Takeaways
Structured AI, not random prompting
Documentation-first like MIL-STD-498
Full traceability from req to code
27 skills enforce org standards
Works in air-gapped environments
Resources
BMAD GitHub:
github.com/bmad-code-org/BMAD-METHOD
ma-agents:
npmjs.com/package/ma-agents
BMAD Docs:
docs.bmad-method.org
Chief Architect - Software CTO:
Internal Confluence Space
Chief Architect - Software CTO | 2026

## Slide 93
Thank You
And Happy Vibing
Structure your AI workflows. Ship better software. Faster.
93 / 93